POINT OF VIEW

# Enterprise BI Platform Strategy

Power BI vs Tableau vs Amazon QuickSight

IDB Phase 2

Decision context: IDB is evaluating its long-term analytics strategy while simultaneously defining its target cloud and data platform architecture. The choice between Power BI, Tableau, and Amazon QuickSight should not be based solely on product capabilities, but on alignment with Snowflake hosting strategy, enterprise reporting requirements, self-service analytics, AI-enabled insights, governance, scalability, operating model, and total cost of ownership.

Prepared by Ascendion
23 October 2026 | Version 2.1 | Confidential

# 1. Executive Summary

IDB should select its strategic BI platform as part of the target cloud and data architecture, not as an isolated product decision. The current on-premises estate, FIS migration, data-center exit, Snowflake hosting choice and reporting consolidation are evolving in parallel.

POV recommendation: The BI platform decision should be driven by IDB's target-state cloud and data architecture rather than product features alone. Ascendion recommends assessing Power BI, Tableau, and Amazon QuickSight against documented architectural, functional, operational, governance, and TCO criteria. The final strategic BI platform selection should be aligned to the confirmed Snowflake hosting model (AWS or Azure), cloud strategy, security requirements, refresh SLAs, user economics, and long-term operating model.

| Decision horizon | Recommended position | Rationale |
| --- | --- | --- |
| If Snowflake is on AWS | QuickSight has the strongest cloud alignment; Tableau remains the strongest cloud-neutral analytics option; Power BI remains viable with cross-cloud controls. | Balances AWS affinity, existing Tableau experience, and Power BI functional strengths. |
| If Snowflake is on Azure | Power BI becomes the leading strategic option; Tableau remains viable; QuickSight introduces a cross-cloud pattern. | Best alignment with M365, Microsoft Entra ID, Microsoft Fabric roadmap and same-cloud networking. |
| If multi-cloud remains strategic | Prefer Tableau or a deliberately governed Power BI architecture; avoid choosing solely on native-cloud affinity. | Portability, governance and operating model become more important than service proximity. |

## Recommended conditional ranking

| Future state | 1st | 2nd | 3rd |
| --- | --- | --- | --- |
| Snowflake on AWS | Amazon QuickSight | Tableau | Power BI |
| Snowflake on Azure | Power BI | Tableau | Amazon QuickSight |
| Cloud decision unresolved | Tableau / defer final standard | Power BI technical assessment | QuickSight technical assessment |

Decision message: Tableau is the cloud-neutral benchmark while the cloud decision remains open. QuickSight leads if AWS is confirmed. Power BI leads if Azure is confirmed.

## Economics at a glance

Snowflake on AWS: QuickSight Standard has the lowest five-year TCO ($1.14M), then Power BI on Fabric F64 Reserved ($1.32M) and Tableau Cloud ($1.50M).

Snowflake on Azure: Power BI on Fabric F64 Reserved is lowest ($1.15M), then QuickSight ($1.30M) and Tableau Cloud ($1.61M).

Hosting Snowflake on AWS adds about $33,400 a year ($167,000 over five years) to Power BI. Import-first design and Snowflake tuning reduce this to about $22,240 a year. Tableau Cloud runs on AWS and has no such premium with Snowflake on AWS.

# 2. IDB Context and Decision Drivers

## 2.1 Current-state observations

IDB is currently predominantly on-premises, with a future data-platform migration under discussion.

AWS is the present platform preference, but Azure remains a multi-cloud option and final direction for Phase 2 requires confirmation.

IDB does not currently have an established Azure tenant, although it has recently migrated to Microsoft 365 and is moving collaboration from Zoom to Teams.

Power BI usage is limited to a small number of Pro licenses; Tableau and Cognos are also present. Cognos is widely used for LoanIQ and Actimize, and Crystal Reports retains a smaller footprint.

IDB has moved away from Qlik Sense, creating an opportunity to simplify and standardize the reporting estate.

FIS is expected to make application data available in Snowflake, but dataset completeness and refresh timing must be validated before the FIS-to-Snowflake path becomes a reporting dependency.

# 3. Architecture Position

## Architecture principles

| Principle | Position |
| --- | --- |
| Data gravity | Place interactive analytics close to the authoritative data platform where economically and operationally practical. |
| No unnecessary replication | BI selection must not force wholesale movement of Snowflake data between AWS and Azure. |
| Governed self-service | Central semantic definitions, certified datasets, row/column security and lineage must coexist with analyst agility. |
| Open serving layer | Preserve standards-based Snowflake connectivity and avoid embedding irreplaceable business logic only in a visualization tool. |
| Workload fit | Executive dashboards, governed enterprise reporting, ad-hoc analysis, pixel-perfect outputs and embedded analytics may require different patterns. |
| Exitability | Retain report metadata, source SQL, calculations and tests in version-controlled assets to reduce future migration cost. |

Clarification: Power BI does not require Snowflake data to be migrated to Azure. Power BI can use Import or DirectQuery. The design issue is cross-cloud transfer, latency, security, operations and cost, not mandatory database relocation.

## Future-state architecture comparison

| Dimension | Snowflake on AWS | Snowflake on Azure |
| --- | --- | --- |
| Power BI | Direct connection is supported, but Power BI service-to-Snowflake traffic crosses cloud boundaries. Import refreshes transfer result sets; DirectQuery transfers query results per interaction. | Strongest Microsoft alignment. Same-region architecture can reduce avoidable Azure-side egress and simplifies Entra/M365/Fabric integration. |
| Tableau | Strong fit. Tableau Cloud runs on Salesforce Hyperforce on AWS, so placing the site in the Snowflake region avoids cross-cloud traffic. Tableau Server can also be hosted beside Snowflake. | Viable and cloud-neutral, but Tableau Cloud (AWS-hosted) reading Azure-hosted Snowflake is a cross-cloud pattern. Tableau Server on Azure avoids it. |
| QuickSight | Strongest native-cloud fit. AWS identity, networking and operations are simpler when the service and Snowflake account are regionally aligned. | Cross-cloud access to Azure-hosted Snowflake reduces the primary architectural advantage of QuickSight. |

# 4. Capability Comparison

Ratings are directional: 5 = leading, 4 = strong, 3 = adequate with design considerations. Validate the final decision against IDB’s representative reporting workloads.

| Capability | Power BI | Tableau | QuickSight | IDB interpretation |
| --- | --- | --- | --- | --- |
| Executive dashboards | 5 | 5 | 4 | All support modern dashboards; Tableau leads visual exploration, Power BI combines dashboards with a stronger semantic model. |
| Self-service analytics | 5 | 5 | 4 | Power BI and Tableau have broader analyst ecosystems and mature authoring experiences. |
| Enterprise semantic layer | 5 | 4 | 3 | Power BI semantic models, DAX and reusable measures are a key differentiator. |
| Ad hoc visual exploration | 4 | 5 | 3 | Tableau is particularly strong for open-ended visual analysis. |
| Conversational analytics | 5 | 4 | 4 | Copilot (paid Fabric/Premium capacity), Tableau AI (Tableau+) and Amazon Q (Author Pro) each require licensing, supported regions and governed metadata. |
| AI-powered insights | 5 | 4 | 4 | Value depends on semantic quality, descriptions, security trimming and tenant settings. |
| Pixel-perfect reporting | 4 | 3 | 3 | Power BI paginated reports are strong; Cognos replacement must be tested for bursting and complex schedules. |
| Data preparation | 5 | 4 | 3 | Power Query and Tableau Prep are broader than QuickSight preparation. |
| Snowflake connectivity | 5 | 5 | 5 | All provide supported Snowflake connectivity; authentication and private network options differ. |
| Governance and lineage | 5 | 5 | 4 | Power BI/Fabric and Tableau have mature governance; QuickSight is improving within AWS. |
| M365 integration | 5 | 3 | 2 | Power BI is strongest for Teams, Excel, PowerPoint and Microsoft identity experiences. |
| AWS-native integration | 3 | 3 | 5 | QuickSight is strongest for AWS IAM, VPC and broader AWS service integration. |
| Embedded analytics | 5 | 5 | 5 | All are viable; commercial model, tenancy and API requirements should be tested. |
| Mobile | 5 | 5 | 4 | Power BI and Tableau have mature enterprise mobile clients. |
| Deployment portability | 3 | 5 | 2 | Tableau offers the broadest cloud-neutral posture, especially with Tableau Server. |
| Operational overhead | 4 | 3 | 5 | QuickSight is serverless SaaS; Tableau Server has the highest infrastructure burden. |
| Skills availability | 5 | 5 | 3 | Power BI and Tableau generally have broader enterprise talent pools. |
| Large-scale consumption | 5 | 5 | 5 | All scale, but concurrency, cache, capacity and Snowflake warehouse design determine real performance. |

# 5. Product-Specific POV

| Platform | Best fit for IDB | Strengths | Constraints / validation |
| --- | --- | --- | --- |
| Microsoft Power BI | Snowflake on Azure or a deliberate Microsoft/Fabric strategy. | Semantic modeling, DAX, Power Query, paginated reporting, M365 integration, Copilot and Fabric roadmap. | Limited current footprint; no established Azure tenant; cross-cloud complexity on AWS; validate Cognos replacement, capacity sizing and security model. |
| Tableau | Cloud neutrality, visual analysis and reuse of the existing Tableau footprint. | Strong exploration, mature enterprise analytics, Snowflake connectivity and flexible Cloud/Server deployment. | Potentially higher licensing; Tableau Server operations; semantic consistency; validate reporting parity and Tableau Cloud placement. |
| Amazon QuickSight | Confirmed AWS strategy with emphasis on low operations and AWS-native integration. | Serverless operation, IAM/VPC alignment, SPICE and Amazon Q. | Smaller IDB footprint and talent pool; weaker semantic modeling; validate complex calculations, governed self-service and Cognos replacement. |

# 6. Economics and Architecture Premium

A defensible cost comparison requires IDB-specific volumes and commercial quotes. The incremental cost is not a single product price; it is the sum of licences or capacity, Snowflake compute, network transfer, gateways, operations and migration. All figures below come from the IDB BI Cost Simulator v2 (public list prices validated 23 October 2026) and must be replaced with IDB commercial quotes before a platform decision is finalised.

Cost model: Annual run-rate = BI licences or capacity + Snowflake BI compute + data transfer + gateway or server infrastructure + administration/support. Five-year TCO = 5 x annual run-rate + one-time migration (reports x cost per report) + one-time training. 0% inflation baseline.

## 6.1 Scenario definitions

| Parameter | S1 Small | S2 Medium | S3 Large (baseline) |
| --- | --- | --- | --- |
| Consumers | 100 | 250 | 500 |
| Developers / creators | 10 | 15 | 25 |
| Explorers / analysts | 10 | 20 | 25 |
| Peak concurrency | 20 | 50 | 100 |
| BI result traffic (TB/month) | 1 | 2 | 5 |
| Reports in migration scope | 60 | 140 | 250 |

## 6.2 Total cost by scenario - all 20 configurations

Table 6.2 is the primary decision table. It shows the total annual run-rate (licensing plus architecture and operations) and the five-year TCO for each scenario. The licensing and architecture split behind every figure is in Appendix B.

| BI platform | Licence model | S1 annual total | S1 5-yr TCO | S2 annual total | S2 5-yr TCO | S3 annual total | S3 5-yr TCO |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Snowflake on AWS |  |  |  |  |  |  |  |
| Power BI | Pro - all named | $70,440 | $532,200 | $102,840 | $894,200 | $156,600 | $1,438,000 |
| Power BI | PPU - all named | $84,840 | $604,200 | $137,040 | $1,065,200 | $222,600 | $1,768,000 |
| Power BI | Fabric F64 Reserved + Pro | $113,672 | $748,360 | $120,872 | $984,360 | $132,632 | $1,318,160 |
| Power BI | Fabric F64 PAYG + Pro | $154,555 | $952,776 | $161,755 | $1,188,776 | $173,515 | $1,522,576 |
| Power BI | Premium P1 + Pro | $113,580 | $747,900 | $120,780 | $983,900 | $132,540 | $1,317,700 |
| Tableau Cloud | Standard role-based | $67,840 | $526,200 | $104,380 | $924,900 | $160,900 | $1,504,500 |
| Tableau Cloud | Tableau+ (AI tier) | $100,000 | $687,000 | $178,300 | $1,294,500 | $301,300 | $2,206,500 |
| Tableau Server | Standard role-based | $117,840 | $776,200 | $154,380 | $1,174,900 | $210,900 | $1,754,500 |
| QuickSight | Standard Author + Reader | $34,440 | $414,200 | $44,160 | $718,800 | $57,480 | $1,137,400 |
| QuickSight | Author Pro + Q (AI) | $41,280 | $448,400 | $53,880 | $767,400 | $70,080 | $1,200,400 |
| Snowflake on Azure |  |  |  |  |  |  |  |
| Power BI | Pro - all named | $50,960 | $434,800 | $78,680 | $773,400 | $123,200 | $1,271,000 |
| Power BI | PPU - all named | $65,360 | $506,800 | $112,880 | $944,400 | $189,200 | $1,601,000 |
| Power BI | Fabric F64 Reserved + Pro | $94,192 | $650,960 | $96,712 | $863,560 | $99,232 | $1,151,160 |
| Power BI | Fabric F64 PAYG + Pro | $135,075 | $855,376 | $137,595 | $1,067,976 | $140,115 | $1,355,576 |
| Power BI | Premium P1 + Pro | $94,100 | $650,500 | $96,620 | $863,100 | $99,140 | $1,150,700 |
| Tableau Cloud | Standard role-based | $78,450 | $579,250 | $118,500 | $995,500 | $181,950 | $1,609,750 |
| Tableau Cloud | Tableau+ (AI tier) | $110,610 | $740,050 | $192,420 | $1,365,100 | $322,350 | $2,311,750 |
| Tableau Server | Standard role-based | $117,840 | $776,200 | $154,380 | $1,174,900 | $210,900 | $1,754,500 |
| QuickSight | Standard Author + Reader | $50,442 | $494,210 | $65,544 | $825,720 | $89,490 | $1,297,450 |
| QuickSight | Author Pro + Q (AI) | $57,282 | $528,410 | $75,264 | $874,320 | $102,090 | $1,360,450 |
| Gold = recommended Power BI licensing model (Fabric F64 Reserved). Rose = AI-tier rows. Annual total = licensing + architecture & operations. 5-yr TCO includes one-time migration and training. Premium P1 is a legacy reference only (no new purchases). |  |  |  |  |  |  |  |

### Key observations - scenarios

QuickSight Standard on AWS is the lowest five-year TCO in every scenario ($414,200 S1, $718,800 S2, $1,137,400 S3).

With Snowflake on Azure, Power BI Pro is cheapest at S1 and S2 ($434,800 and $773,400); at S3, Fabric F64 Reserved becomes the lowest purchasable option ($1,151,160) because 500 consumers view free on F64.

Fabric F64 Reserved beats Pro once consumers exceed ~357 at list price; F64 pay-as-you-go needs ~601 consumers, so reservation is the only sensible capacity option at IDB scale.

PPU is never the lowest Power BI option. It costs more than F64 Reserved + Pro authors above ~238 named users.

Tableau Server costs the same in either cloud because it is hosted next to Snowflake. Its higher infrastructure and operations cost is the price of placement control.

Architecture and operations premiums are identical across Power BI licensing models; licensing choice does not change cross-cloud cost.

## 6.3 Five-year TCO at baseline (S3: 500 consumers / 25 developers / 25 explorers / 5 TB)

| Configuration | Licence model | Annual licensing | Annual arch & ops | 5-year TCO | Avg annual TCO | Rank (of 20) |
| --- | --- | --- | --- | --- | --- | --- |
| Snowflake on AWS |  |  |  |  |  |  |
| Power BI + Snowflake AWS | Pro - all named | $92,400 | $64,200 | $1,438,000 | $287,600 | 11 |
| Power BI + Snowflake AWS | PPU - all named | $158,400 | $64,200 | $1,768,000 | $353,600 | 18 |
| Power BI + Snowflake AWS | Fabric F64 Reserved + Pro | $68,432 | $64,200 | $1,318,160 | $263,632 | 8 |
| Power BI + Snowflake AWS | Fabric F64 PAYG + Pro | $109,315 | $64,200 | $1,522,576 | $304,515 | 13 |
| Power BI + Snowflake AWS | Premium P1 + Pro | $68,340 | $64,200 | $1,317,700 | $263,540 | 7 |
| Tableau Cloud + Snowflake AWS | Standard role-based | $125,100 | $35,800 | $1,504,500 | $300,900 | 12 |
| Tableau Cloud + Snowflake AWS | Tableau+ (AI tier) | $265,500 | $35,800 | $2,206,500 | $441,300 | 19 |
| Tableau Server + Snowflake AWS | Standard role-based | $125,100 | $85,800 | $1,754,500 | $350,900 | 16 |
| QuickSight + Snowflake AWS | Standard Author + Reader | $32,400 | $25,080 | $1,137,400 | $227,480 | 1 |
| QuickSight + Snowflake AWS | Author Pro + Q (AI) | $45,000 | $25,080 | $1,200,400 | $240,080 | 4 |
| Snowflake on Azure |  |  |  |  |  |  |
| Power BI + Snowflake Azure | Pro - all named | $92,400 | $30,800 | $1,271,000 | $254,200 | 5 |
| Power BI + Snowflake Azure | PPU - all named | $158,400 | $30,800 | $1,601,000 | $320,200 | 14 |
| Power BI + Snowflake Azure | Fabric F64 Reserved + Pro | $68,432 | $30,800 | $1,151,160 | $230,232 | 3 |
| Power BI + Snowflake Azure | Fabric F64 PAYG + Pro | $109,315 | $30,800 | $1,355,576 | $271,115 | 9 |
| Power BI + Snowflake Azure | Premium P1 + Pro | $68,340 | $30,800 | $1,150,700 | $230,140 | 2 |
| Tableau Cloud + Snowflake Azure | Standard role-based | $125,100 | $56,850 | $1,609,750 | $321,950 | 15 |
| Tableau Cloud + Snowflake Azure | Tableau+ (AI tier) | $265,500 | $56,850 | $2,311,750 | $462,350 | 20 |
| Tableau Server + Snowflake Azure | Standard role-based | $125,100 | $85,800 | $1,754,500 | $350,900 | 16 |
| QuickSight + Snowflake Azure | Standard Author + Reader | $32,400 | $57,090 | $1,297,450 | $259,490 | 6 |
| QuickSight + Snowflake Azure | Author Pro + Q (AI) | $45,000 | $57,090 | $1,360,450 | $272,090 | 10 |

### Key observations - five-year TCO

Snowflake on AWS: QuickSight Standard $1.14M < Power BI Fabric F64 Reserved $1.32M < Tableau Cloud $1.50M < Power BI Pro $1.44M.

Snowflake on Azure: Power BI Fabric F64 Reserved $1.15M < Power BI Pro $1.27M < QuickSight Standard $1.30M < Tableau Cloud $1.61M.

Fabric F64 Reserved saves $119,840 over five years versus Pro on the same cloud, and Copilot can run on the capacity at no extra licence cost.

QuickSight Author Pro (AI) adds $63,000 over five years versus Standard. It is the cheapest route to generative BI.

Tableau+ adds at least $702,000 over five years versus Standard. This uses Enterprise list prices as a floor, because Tableau+ is quote-only. It is the most expensive AI upgrade.

One-time costs drive much of the spread: QuickSight carries the highest migration and enablement cost (~$850K) given IDB's limited QuickSight skills base.

## 6.4 Cross-cloud premium: Power BI with Snowflake on AWS vs Azure

This section answers three questions. What does Power BI cost extra when Snowflake is on AWS rather than Azure? Does Tableau have the same challenge? How can the Power BI premium be reduced?

| Platform | Cross-cloud when | Transfer | Incremental compute | Gateway | Cross-cloud ops | Annual premium | Interpretation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Power BI | Snowflake on AWS | $5,400 | $12,000 | $6,000 | $10,000 | $33,400 | Power BI service runs in Azure; AWS-hosted Snowflake is cross-cloud. |
| Tableau Cloud | Snowflake on Azure | $4,050 | $9,000 | - | $8,000 | $21,050 | Tableau Cloud runs on Salesforce Hyperforce on AWS: no premium with Snowflake on AWS; premium appears with Snowflake on Azure. |
| Tableau Server | None | - | - | - | - | - | Self-hosted beside Snowflake in either cloud; no cross-cloud premium but higher infra/ops. |
| QuickSight | Snowflake on Azure | $6,210 | $13,800 | - | $12,000 | $32,010 | AWS-only service; Azure-hosted Snowflake is cross-cloud. |

Answer: Power BI with Snowflake on AWS costs about $33,400 a year more than with Snowflake on Azure. That is $167,000 over five years, or 12.7% of the Fabric F64 Reserved five-year TCO on AWS. The premium is the same for every Power BI licensing model. Tableau Cloud does not have this challenge on AWS, because it runs on AWS. It has the mirror-image challenge, about $21,050 a year, if Snowflake is on Azure. Tableau Server avoids it by being hosted next to Snowflake.

### Options to reduce the Power BI premium when Snowflake is on AWS

| Lever | Annual saving | Residual premium | How / caveat |
| --- | --- | --- | --- |
| Baseline premium | - | $33,400 | Transfer + incremental compute + gateway + cross-cloud ops |
| 1. Import + incremental refresh + aggregations (not DirectQuery) | $4,320 | $29,080 | Move only changed partitions; keep DirectQuery for few freshness-critical visuals |
| 2. Private path for residual traffic (Direct Connect / interconnect) | $840 | $28,240 | Variable rate only; circuit/port fees excluded - worthwhile mainly at higher volumes |
| 3. Snowflake workload tuning (result cache, aggregates, auto-suspend, right-sized BI warehouse) | $6,000 | $22,240 | Dedicated XS/S BI warehouse with 60s auto-suspend; materialised aggregates |
| Optimised premium (levers 1-3) | $11,160 | $22,240 | $111,200 over five years; the residual is mainly gateway and cross-cloud operations. |

Licensing lever: Switching from Pro to Fabric F64 Reserved does not change the cross-cloud premium, but it lowers licensing by $23,968 a year at baseline, which offsets about 72% of the premium.

Architecture levers: Fabric Mirroring or a Snowflake replica in Azure can remove repeat cross-cloud queries. Each adds a second governed copy, capacity and operational ownership. Adopt either only when measured savings exceed these costs (see Section 7).

Billing note: Snowflake does not charge egress when a client or driver retrieves query results across clouds. The transfer line models AWS-side network egress through the EC2 gateway and NAT at $0.09/GB, a conservative sensitivity. Confirm it with an AWS billing test during the proof of value.

## 6.5 AI feature licensing uplift

| Platform | AI capability | Licensing requirement | S1 uplift / yr | S2 uplift / yr | S3 uplift / yr |
| --- | --- | --- | --- | --- | --- |
| Power BI | Copilot in Power BI | Requires paid Fabric F2+ or Premium P1+ capacity (or a Fabric Copilot capacity); not available on Pro-only workspaces | $0 on F64 | $0 on F64 | $0 on F64 |
| Tableau | Tableau AI / Agentforce, advanced Pulse | Tableau+ bundle (quote-only); Pulse is included in Tableau Cloud | +$32,160 | +$73,920 | +$140,400 |
| QuickSight | Generative BI authoring, data stories, executive summaries | Author Pro ($40 vs $24) for developers and explorers + $250/month account fee; Readers include Q&A | +$6,840 | +$9,720 | +$12,600 |

Copilot uses Fabric capacity units. A busy Copilot workload may require a larger SKU or a separate Fabric Copilot capacity, so size it during the proof of value.

Agentforce usage in Tableau is billed separately from the Tableau+ subscription.

A hybrid model limits the AI premium: upgrade only authors and analysts (QuickSight Author Pro) rather than all consumers.

## 6.6 Interpretation and recommended next steps

Fabric F64 Reserved is the recommended Power BI licensing model at 500-consumer scale. Capacity is fixed, consumers view for free, Copilot can run on the capacity, and the five-year TCO is $119,840 lower than Pro on the same cloud.

If Snowflake is on Azure, Power BI on Fabric F64 Reserved is the strongest combined value: $1.15M over five years, versus $1.32M for the same model with Snowflake on AWS.

QuickSight with Snowflake on AWS is the lowest-cost option overall ($1.14M over five years). It also carries the highest enablement risk, given IDB's existing skills.

If Snowflake is on AWS, Tableau Cloud is the cloud-neutral option without a cross-cloud premium ($1.50M). Power BI remains viable with a premium of about $33,400 a year, which can be reduced to about $22,240 a year.

Request enterprise-agreement quotes from Microsoft, Salesforce and AWS, and enter them in the yellow input cells of the Cost Simulator to get binding, IDB-specific TCO figures.

Disclaimer: All figures are illustrative estimates derived from public list prices (validated 23 October 2026) and the IDB BI Cost Simulator v2. They exclude taxes and IDB enterprise discounts. Fabric, Premium P1, Tableau+ and QuickSight Pro pricing may differ materially under enterprise agreements.

# 7. Fabric Mirroring Consideration for Power BI

If Power BI is selected, IDB must decide whether to connect directly to Snowflake or mirror selected Snowflake data into Microsoft Fabric OneLake. Mirroring can reduce repeated dashboard queries to Snowflake, but it introduces a second governed copy, Fabric capacity consumption and duplicated security controls.

| Pattern | Advantages | Trade-offs | IDB position |
| --- | --- | --- | --- |
| Power BI Import | Simple, mature and efficient for reusable curated data. | Scheduled latency, semantic-model memory and refresh transfer. | Default for small-to-medium governed datasets. |
| Power BI DirectQuery | Near-current data and Snowflake remains authoritative. | Variable Snowflake compute, latency and cross-cloud result traffic. | Use selectively for freshness-sensitive detail. |
| Fabric Mirroring + Power BI | Moves repetitive analytics to OneLake/Fabric; supports BI, engineering, data science and sharing. | Second copy; Fabric query capacity; Snowflake replication compute; security recreation; continuous monitoring and reseed risk. | Relevant for high reuse and the 500-consumer / 5-TB case when Fabric is strategically adopted. |
| Snowflake Iceberg + Fabric | Open-table option with less dependence on proprietary serving patterns. | Requires deliberate Iceberg architecture and storage connectivity. | Future-state option only if open tables become an enterprise standard. |

## Current mirroring constraints

Managed and Iceberg tables are supported; views and materialized views synchronize every 12 hours. External, transient, temporary and dynamic tables are not supported.

Maximum of 1,000 mirrored tables.

Snowflake RLS and CLS policies do not replicate and must be recreated in Fabric.

Direct Private Link and workspace identity are not currently supported for Snowflake mirroring.

Mirroring runs continuously; DDL changes, stop/start actions and some schema-management patterns can trigger full reseeds.

Replication compute in Fabric is not charged, but Snowflake compute/cloud-services, Fabric query capacity and storage beyond the capacity allowance remain cost factors.

IDB POV: Treat Fabric Mirroring as an optimization within a Power BI strategy, not as a reason to select Power BI. Start with optimized Import/composite models; use mirroring only when measured Snowflake query, egress and support savings exceed incremental Fabric and operating costs.

# 8. Recommendation and Decision Framework

Strategic recommendation: Do not standardize on a BI tool before confirming the Snowflake hosting cloud and target operating model. Use Tableau as the cloud-neutral benchmark. Select QuickSight if AWS is confirmed and its enterprise-reporting capability is sufficient; select Power BI if Azure is confirmed or IDB deliberately adopts the Microsoft/Fabric ecosystem.

| Criterion | Weight | Decision evidence |
| --- | --- | --- |
| Target architecture and cloud alignment | 20% | Cloud/region, identity, network and private connectivity. |
| Enterprise reporting / Cognos replacement | 15% | LoanIQ/Actimize-style output, scheduling, export, bursting and reconciliation. |
| Self-service and semantic governance | 15% | Certified models, reusable KPIs, lineage and RLS/CLS. |
| Performance and scalability | 15% | Concurrency, response time, refresh SLA and recovery. |
| Five-year TCO | 15% | Licensing, capacity, Snowflake compute, transfer, infrastructure, support and migration. |
| AI and conversational analytics | 10% | Accuracy, security trimming, auditability, licensing and region availability. |
| Operating model and skills | 5% | Administration, DevOps, monitoring, support and talent. |
| Portability and exit risk | 5% | Source control, APIs, metadata accessibility and migration complexity. |

## Decision gates

Cloud: confirm AWS, Azure or multi-cloud direction and expected readiness.

Data: confirm the FIS Snowflake catalogue, history, grain, reconciliation and refresh SLA.

Security: confirm identity, private connectivity, residency, audit and regulatory requirements.

Commercial: obtain comparable five-year vendor and operating-cost scenarios.

Fit: confirm functional, non-functional and operating-model viability against representative IDB workloads.

# Appendix A - Assumptions, Cost Model and Sources

## A.1 Cost model assumptions

Base workload: 500 consumers, 25 developers, 25 explorers, 100 peak concurrent users, 5 TB/month BI result traffic, 250 reports in migration scope (estate ~280).

TCO horizon: 5 years; 0% inflation (editable). One-time migration and training are included in Year 1 only.

One-time costs: Power BI $655,000 (250 x $2,500 + $30,000); Tableau $700,000 (250 x $2,700 + $25,000); QuickSight $850,000 (250 x $3,200 + $50,000).

Explorers/analysts are licensed as author-class users on every platform (Power BI Pro, Tableau Explorer, QuickSight Author) for a like-for-like comparison.

Base Snowflake BI compute: 300 credits/month (Power BI, Tableau) or 280 (QuickSight, SPICE caching) at $3.00/credit Enterprise. Business Critical ($4.00) increases all options equally.

Cross-cloud sensitivity: $0.09/GB transfer, $12,000/yr incremental Snowflake compute, $6,000/yr AWS gateway and $10,000/yr additional operations for Power BI on AWS; scaled by 0.75 (Tableau Cloud with Snowflake on Azure) and 1.15 (QuickSight with Snowflake on Azure).

All figures in USD, excluding tax. Planning assumptions are not vendor quotes.

## A.2 Validated list prices (23 October 2026)

| Item | Value used | Source | Status |
| --- | --- | --- | --- |
| Power BI Pro / PPU | $14 / $24 per user per month, paid yearly | microsoft.com/power-platform/products/power-bi/pricing | Verified |
| Fabric F64 | $8,409.60/month PAYG; $5,002.67/month 1-yr reserved (US) | azure.microsoft.com/pricing/details/microsoft-fabric | Verified |
| Power BI Premium P1 | $4,995/month - no new P SKU sales; EA renewals only | learn.microsoft.com/power-bi/support/premium-migration-overview | Legacy |
| Power BI Copilot | Paid Fabric F2+ or P1+ capacity required | learn.microsoft.com/power-bi/create-reports/copilot-enable-power-bi | Verified |
| Tableau Standard | $75 Creator / $42 Explorer / $15 Viewer (Cloud and Server) | tableau.com/pricing/cloud ; /pricing/server | Verified |
| Tableau Enterprise / Tableau+ | $115 / $70 / $35 Enterprise used as Tableau+ floor | tableau.com/pricing/cloud | Quote-only |
| Tableau Cloud hosting | Salesforce Hyperforce on AWS | aws.amazon.com/blogs/migration-and-modernization (Tableau Cloud to Hyperforce) | Verified |
| Amazon QuickSight | $24 Author / $40 Author Pro / $3 Reader / $20 Reader Pro / $250 account fee | aws.amazon.com/quick/quicksight/pricing | Verified |
| Snowflake credits | $2 Standard / $3 Enterprise / $4 Business Critical (AWS US East) | snowflake.com/pricing/pricing-guide | Verified |
| Snowflake transfer | $90/TB to another cloud or internet; no egress on driver query results | docs.snowflake.com/en/user-guide/cost-understanding-data-transfer | Verified |

## A.3 Primary architecture references

Microsoft Learn - Power BI and Azure egress: https://learn.microsoft.com/en-us/power-bi/connect-data/service-azure-egress-power-bi

Microsoft Learn - Connect Power BI to Snowflake: https://learn.microsoft.com/en-us/power-bi/connect-data/service-connect-snowflake

Snowflake - Understanding data transfer cost: https://docs.snowflake.com/en/user-guide/cost-understanding-data-transfer

AWS - Connecting Power BI to AWS data sources: https://docs.aws.amazon.com/whitepapers/latest/using-power-bi-with-aws-cloud/connecting-the-microsoft-power-bi-service-to-aws-data-sources.html

AWS - Using Snowflake with Amazon QuickSight: https://docs.aws.amazon.com/quicksight/latest/user/connecting-to-snowflake.html

Microsoft Learn - Mirroring Snowflake in Fabric: https://learn.microsoft.com/en-us/fabric/mirroring/snowflake

Microsoft Learn - Snowflake mirroring limitations: https://learn.microsoft.com/en-us/fabric/mirroring/snowflake-limitations

Product ratings, pricing, AI packaging and regional availability change over time and must be validated before procurement. The document focuses on BI tools; FIS, DeX and IMS are referenced only where they affect BI architecture.

# Appendix B - Annual Licensing and Architecture & Operations by Scenario

Breakdown of the annual totals in Table 6.2. S1 = 100 consumers / 10 developers / 10 explorers / 1 TB; S2 = 250 / 15 / 20 / 2 TB; S3 = 500 / 25 / 25 / 5 TB.

| BI platform | Licence model | S1 licensing | S1 arch & ops | S2 licensing | S2 arch & ops | S3 licensing | S3 arch & ops |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Snowflake on AWS |  |  |  |  |  |  |  |
| Power BI | Pro - all named | $20,160 | $50,280 | $47,880 | $54,960 | $92,400 | $64,200 |
| Power BI | PPU - all named | $34,560 | $50,280 | $82,080 | $54,960 | $158,400 | $64,200 |
| Power BI | Fabric F64 Reserved + Pro | $63,392 | $50,280 | $65,912 | $54,960 | $68,432 | $64,200 |
| Power BI | Fabric F64 PAYG + Pro | $104,275 | $50,280 | $106,795 | $54,960 | $109,315 | $64,200 |
| Power BI | Premium P1 + Pro | $63,300 | $50,280 | $65,820 | $54,960 | $68,340 | $64,200 |
| Tableau Cloud | Standard role-based | $32,040 | $35,800 | $68,580 | $35,800 | $125,100 | $35,800 |
| Tableau Cloud | Tableau+ (AI tier) | $64,200 | $35,800 | $142,500 | $35,800 | $265,500 | $35,800 |
| Tableau Server | Standard role-based | $32,040 | $85,800 | $68,580 | $85,800 | $125,100 | $85,800 |
| QuickSight | Standard Author + Reader | $9,360 | $25,080 | $19,080 | $25,080 | $32,400 | $25,080 |
| QuickSight | Author Pro + Q (AI) | $16,200 | $25,080 | $28,800 | $25,080 | $45,000 | $25,080 |
| Snowflake on Azure |  |  |  |  |  |  |  |
| Power BI | Pro - all named | $20,160 | $30,800 | $47,880 | $30,800 | $92,400 | $30,800 |
| Power BI | PPU - all named | $34,560 | $30,800 | $82,080 | $30,800 | $158,400 | $30,800 |
| Power BI | Fabric F64 Reserved + Pro | $63,392 | $30,800 | $65,912 | $30,800 | $68,432 | $30,800 |
| Power BI | Fabric F64 PAYG + Pro | $104,275 | $30,800 | $106,795 | $30,800 | $109,315 | $30,800 |
| Power BI | Premium P1 + Pro | $63,300 | $30,800 | $65,820 | $30,800 | $68,340 | $30,800 |
| Tableau Cloud | Standard role-based | $32,040 | $46,410 | $68,580 | $49,920 | $125,100 | $56,850 |
| Tableau Cloud | Tableau+ (AI tier) | $64,200 | $46,410 | $142,500 | $49,920 | $265,500 | $56,850 |
| Tableau Server | Standard role-based | $32,040 | $85,800 | $68,580 | $85,800 | $125,100 | $85,800 |
| QuickSight | Standard Author + Reader | $9,360 | $41,082 | $19,080 | $46,464 | $32,400 | $57,090 |
| QuickSight | Author Pro + Q (AI) | $16,200 | $41,082 | $28,800 | $46,464 | $45,000 | $57,090 |

# Appendix C - Licensing Breakdown at Baseline

| Licensing model | 25 developers | 25 explorers | 500 consumers | Capacity / account | Annual total |
| --- | --- | --- | --- | --- | --- |
| Microsoft Power BI - $14 Pro, $24 PPU; viewers free at F64+ / P1 |  |  |  |  |  |
| Power BI Pro - all named | $4,200 | $4,200 | $84,000 | - | $92,400 |
| Power BI PPU - all named | $7,200 | $7,200 | $144,000 | - | $158,400 |
| Fabric F64 Reserved + Pro authors | $4,200 | $4,200 | Free | $60,032 | $68,432 |
| Fabric F64 PAYG + Pro authors | $4,200 | $4,200 | Free | $100,915 | $109,315 |
| Premium P1 + Pro authors (legacy) | $4,200 | $4,200 | Free | $59,940 | $68,340 |
| Salesforce Tableau - Standard $75 / $42 / $15; Tableau+ floor $115 / $70 / $35 |  |  |  |  |  |
| Tableau Standard (Creator / Explorer / Viewer) | $22,500 | $12,600 | $90,000 | - | $125,100 |
| Tableau+ AI tier (Enterprise list floor) | $34,500 | $21,000 | $210,000 | - | $265,500 |
| Amazon QuickSight - $24 Author, $40 Author Pro, $3 Reader, $20 Reader Pro, $250/month account fee |  |  |  |  |  |
| QuickSight Standard (Author + Reader) | $7,200 | $7,200 | $18,000 | - | $32,400 |
| QuickSight Author Pro + Reader + fee (AI) | $12,000 | $12,000 | $18,000 | $3,000 | $45,000 |
| QuickSight full Pro (Author Pro + Reader Pro) - reference | $12,000 | $12,000 | $120,000 | $3,000 | $147,000 |

Fabric F64 Reserved beats Pro at baseline ($68,432 vs $92,400); the consumer break-even is ~357 at list price.

Premium P1 ($68,340) is near-equivalent to F64 Reserved but can no longer be newly purchased; plan on Fabric F-SKUs.

Tableau+ adds at least $140,400 a year over Standard at baseline; QuickSight Author Pro adds $12,600 a year.

# Appendix D - Architecture and Operations Derivation (Baseline)

| Configuration | Alignment | Transfer | Incremental compute | Gateway / server | Operations | Base Snowflake | Annual total |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Power BI + Snowflake AWS | Cross-cloud | $5,400 | $12,000 | $6,000 | $30,000 | $10,800 | $64,200 |
| Power BI + Snowflake Azure | Same cloud | - | - | - | $20,000 | $10,800 | $30,800 |
| Tableau Cloud + Snowflake AWS | Same cloud (AWS) | - | - | - | $25,000 | $10,800 | $35,800 |
| Tableau Cloud + Snowflake Azure | Cross-cloud | $4,050 | $9,000 | - | $33,000 | $10,800 | $56,850 |
| Tableau Server + Snowflake AWS | Same cloud | - | - | $30,000 | $45,000 | $10,800 | $85,800 |
| Tableau Server + Snowflake Azure | Same cloud | - | - | $30,000 | $45,000 | $10,800 | $85,800 |
| QuickSight + Snowflake AWS | Same cloud | - | - | - | $15,000 | $10,080 | $25,080 |
| QuickSight + Snowflake Azure | Cross-cloud | $6,210 | $13,800 | - | $27,000 | $10,080 | $57,090 |

# Appendix E - Cost Drivers by Platform (Qualitative)

| Cost driver | Power BI | Tableau | QuickSight |
| --- | --- | --- | --- |
| BI commercial model | Pro/PPU per user, Fabric capacity (F64 Reserved/PAYG) or legacy P1. Consumers view free at F64+/P1. | Role-based Creator/Explorer/Viewer (Standard or Enterprise) or quote-only Tableau+. | Author $24 or Author Pro $40; Reader $3; $250/month account fee with any Pro user or Q&A topics. |
| AI licensing uplift | Copilot needs paid F2+/P1+ capacity; no extra licence on F64 but consumes capacity. | Pulse included in Tableau Cloud; Tableau AI/Agentforce via Tableau+; Agentforce usage billed separately. | Author Pro for generative authoring; Readers include Q&A. |
| Cross-cloud traffic | Yes with Snowflake on AWS: Import/DirectQuery results move to the Azure-hosted service. | Tableau Cloud runs on AWS: same-cloud with Snowflake on AWS; cross-cloud with Snowflake on Azure. Tableau Server is placed next to Snowflake. | None on AWS; cross-cloud with Snowflake on Azure. |
| Snowflake compute | Driven by refresh SQL, DirectQuery concurrency, query complexity and warehouse policy. | Driven by live-query concurrency or extract refreshes. | Driven by direct-query traffic or SPICE ingestion refreshes. |
| Infrastructure | SaaS; gateway on EC2 needed for private connectivity to AWS-hosted Snowflake. | Tableau Cloud is SaaS; Tableau Server requires compute, HA, patching and monitoring. | Serverless; private connectivity and supporting AWS services may add charges. |
| Migration effort | Efficient for prior Crystal-to-Power BI assets; Cognos conversion still requires assessment. | Reuses current Tableau skills/assets; Cognos conversion still required. | Largest enablement and migration learning curve of the three. |

Source: IDB BI Cost Simulator v2 (public list prices). Architecture premiums are illustrative; IDB commercial quotes and actual Snowflake sizing must be used for final TCO decisions.